## Slide 1: Housing Update
October 2023
Notes: The Government is not going to fix the problem. We have some actions we can take that will help – reduce legislative and regulatory hurdles, etc. Private industry will do a better job, if we can ‘get out of their way’

## Slide 2: PRIVATE and OTHER DEVELOPMENT
Tongass Townhomes
20 low-income townhomes at Old Dairy Road. Site work started early August.
Clam Cove
11 higher end single family homes. Borough Title 12 permit issued, waiting for Corps permit.
North Yorktown Road
Progress continues on multiple residences
Rosemary Loop
2 single family residences in process, builder is considering fourplexes for future phases.
Bunchberry and South Point Higgins
Alaska Mental health Trust, 25 parcels, all located on existing roads. Land auction started September 13. Seven parcels included.
Early-Stage Developments
Planning has had multiple inquires regarding duplexes, triplexes, etc.
Carlanna Lake Road
Foundation poured on one residential fourplex.
Notes: This process has been painfully slow, but in the meantime, there is good activity in the market.

## Slide 5: Bear valley mitigation bank
Contract Issued
April 20, 2023
Kick-off meeting with SWCA & Planning staff
May 4, 2023
Site Visit Conducted
July 17 – 21, SWCA crew on-site to re-delineate the parcel.

## Slide 6: Mud bight
Correspondence regarding the State’s failure to complete the roads and the Borough’s desire to see the subdivision modified and completed started as early as 1985.
Borough could consider requesting an .810 Conveyance (AS 38.05.810)
  Borough would pay for public notice, survey, and appraisal costs (if any), plus the purchase price of the land
  Transfer at less than market rate is possible if the transfer is for a charitable or public purpose.
Notes: Old State subdivision. They drew all the lines on the map, sold lots, but did not develop roads. Completing the road would open up 73 building lots, 62 of which are privately owned. We’ve been applying for grants, not successful to date. Obtaining the greenspaces in MB from DNR would allow realignment of the roads, and potentially the opportunity to put more lots in.

## Slide 7: Fawn Mountain
Notes: Change in color on aerials doesn’t mean anything – just different generations and sources of data. Hash lines indicate ownership. Red, private. Green, State DNR. Blue, AMHT. Yellow, COK. The aerials can be confusing – top red parcel does not have platted rights of way. Property owner wants to finish their development before entertain allowing the Borough access through their private property. That area is also very wet with a pond.

## Slide 8: Mile 17/18
Separate Work Session to Follow

## Slide 9: CEdarwood
No Action Yet
Notes: On staff’s list, but further back in the queue.

## Slide 10: Revilla Road

## Slide 11: Revilla Road

## Slide 12: Related projects
Legislative Advocacy
Staff continues to engage with Governor’s office, Senator Sullivan’s office, DNR, DCCED, and AIDEA.
Short Term Rentals
Per Assembly direction, Finance will be actively enforcing collection of Transient Occupancy Taxes from Short Term Rental businesses. Software to assist in identifying STR units has been selected.
Implementation to be complete by end of year.
.810 Conveyance
Application for conveyance of a parcel near the Mt. Point Subdivision has been submitted to DNR. The parcel is needed for the right-of-way from Roosevelt Drive to the subdivision.

## Slide 13: Related Projects
Updated Satellite Imagery
Updated imagery has been received and imported into the GIS system
Housing Survey
Contract awarded July 17.
Contractors were here Oct 2-5 doing interviews, and site visits.
Final report due March 15.
Notes: Final cost $1,700 for Farwn Mtn, $6,500 rest of Rellagigedo.

## Slide 14: Future Decision Points:
Land Disposal Methods for Newly Platted Borough Parcels
Timing and Number of Parcels to Release for Sale
Operations of the Mitigation Bank
Acquisition of Green Spaces in Mud Bight
Acquisition of Other Strategically Valuable Lands