## Slide 1: Housing Update
2024 Borough Assembly Policy Session
January 19, 2024

## Slide 2: Agenda
01. Work Underway
02. Fawn Mountain & RuRAL CAP
03. Land Lottery
04. Housing Capital Fund
05. Priorities & Direction
January 19, 2024
Notes: Reference housing tasks check list.
Let assembly know if they have questions about items not addressed we can go over those at the end.

## Slide 3: Work Underway
Points Consulting - Housing Market Analysis
  Denali Commission Grant Fall of 2022
  Contract to Points Consulting July 2023
  Projection Completion Date March 2024
AHFC – Last Frontier Housing Initiative
  $4.5 Million for minimum of 8 new units
  Tentative plan is for 2 fourplexes in Saxman
  Ongoing discussions with Saxman & KIC
  Borough’s role unclear currently
  No agreement in place
Mile 17 Subdivision
  Pre-application meeting with R&M January 12
  Town hall scheduled for February 8 to solicit public feedback
January 19, 2024
Short-Term Rentals
  272 short-term rentals in community
  Rentals have been identified that were not previously registered for sales & transient occupancy tax
Federal Advocacy
  Mayor & Manager headed to Washington DC February 11 -14
Notes: The Borough received a grant through the Denali Commission in the Fall of 2022. The grant is providing approximately 70% of the funding for this project. The Assembly awarded a contract in July of 2023 to Points Consulting to conduct the Housing Market Analysis. We are slated to receive our final deliverable on March 15. The analysis is meant to guide future decision making of staff and the Assembly on housing related items. It will also be a useful tool to aide in applying for grants which could support future housing projects (infrastructure, planning, etc)
AHFC – Alaska Housing Finance Corporation has made $4.5 million dollars available to the community for the construction of no fewer than eight new housing units for household that meet the low-income definition as determined by U.S. Treasury. Staff have provided AHFC non-binding “letters of intent” from the Borough, the City and Saxman signaling our collective support for Saxman in utilizing this funding. At this moment, Saxman, there has not been an executed agreement with AHFC to receive this funding. Currently, the tentative plan is for the construction of two 4-plexes in Saxman, though there are barriers to overcome. Saxman needs to combine two lots they own into one to accommodate one 4-plex, which can be done administratively through the Planning Department. The second proposed site is not in the possession of Saxman, though they are currently working to acquire it. If Saxman is unable to accommodate the construction of 8 new units, staff have held preliminary discussions with KIC this week to gauge their interest in utilizing a portion of this funding.
During the November 6 Assembly Meeting, staff was directed to pursue the subdivision of the Borough’s “Mile 17” parcel. Subsequent to that meeting the Assembly awarded a contract to R&M Engineering on January 2 to complete a subdivision design of the aforementioned parcel. A “pre-application meeting was held on January 12 with R&M staff to review the parcel and Assembly direction pertaining to the subdivision design. The next step in this process will be a public meeting to present preliminary design concepts, which is scheduled for February 8.
In November, the Borough’s short-term rental monitoring software went live. Staff have identified 272 short-term rentals in the community. To date, there have been approximately 10 short-term rentals identified that were not previously registered for sales tax and transient occupancy tax.
Next month, the Mayor & Manager will be traveling to Washington D.C. to advocate for federal for federal funding to support USCG & NOAA housing needs in the community.

## Slide 4: Fawn Mountain
Data for 355-acre parcel received August 15, 2023
Satellite Topography Data ✔
Completed December 8, 2023 – Future ROW parcel. Objective is to evaluate parcel for the presence of actual pollution, threat of pollution, potential for future pollution – no findings.
Phase 1 Environmental Assessment ✔
Sale recorded on January 4, 2024. We now have access to the 355-acre parcel.
Purchase of future ROW Parcel ✔
Housing Market Analysis will guide this process.
What are the needs of the community?
Concept for parcel?
RFP For Subdivision Design
RuRAL CAP
K.I.C.
Tlingit & Haida
U.S.C.G.
N.O.A.A.
Future Partnerships?
Recommended Motion: “I move to direct staff to issue an RFP for a subdivision design of the Borough’s Fawn Mountain Parcel, recognizing Assembly input on conceptual design is still needed.”
Service Area Formation
Timeline to be determined
Notes: Once work is substantially completed on the Mile 17 parcel, staff intends to shift focus towards the Borough’s Fawn Mountain parcel. To date, staff have obtained a privately owned parcel that will serve as future right of way access to the Borough-owned parcel. There was also an environmental assessment conducted on this parcel which showed no concerning findings. Staff is preparing a RFP for subdivision design, similar to the Mile 17 parcel
Service Area Formation – most likely route annexation

## Slide 5: RuRAL CAP Mutual Self-Help Housing
Assembly Considerations
Best Interest Finding – Economic Development
Memorandum of Understanding
Timing
Land disposal
Vision of subdivision
RuRAL CAP Considerations
Memorandum of Understanding
Capacity to oversee 4 projects at a given time
Site control
Ideally, land is previously subdivided
January 19, 2024
Recommended Motion: “I move to direct staff to work with RuRAL CAP to explore a partnership to develop a Mutual Self-Help Housing program at a site that is feasible for home construction and best meets the needs of the community.”
Notes: During RuRAL CAP’s presentation on Tuesday the presenters noted that a large focus of their organization is to bring Alaskans out of poverty. The mutual self-help housing program, in part, differs from this. This program supports a broader range of individuals/families as it was stated the income limits for a family of 1-4 people is approximately 134K and for a family of 5-8 that limit increases to approximately 177K. This housing is targeted at essential workers (police, teachers, firefighters, nurses, etc)
Does this program fit within the findings of the housing market analysis?
MOU -
Timing – These projects take approximately 2 years to complete, variables can extend this timeline (infrastructure, subdivision process etc)
Land disposal – RuRAL CAP has the ability to purchase land themselves. In other instances it has been donated.
Vision of Subdivision – lot size, deed restrictions, what do you want to area to include outside of this program (more single family homes, multi family, apartments, etc)
Capacity- RuralCAP can oversee 4 projects at any given time, currently working on 3, with a potential 4th. The 2 year timeline can extend to a minimum of 4 years if you are not in the queue for a project.
Site control – RurAL CAP needs to be in ownership of the land for potential project to be able to submit a grant application USDA – RD.
If the Assembly wishes to place deed restrictions on property sold, potential for these to cause issues with USDA grant – unknown at this time.

## Slide 6: Land Lottery
January 19, 2024
Best-suited use as a means of disposal is when there is a limited number of Borough owned parcels for sale and the demand from potential buyers exceeds the number of available parcels.
Historical uses include Waterfall Subdivision
Does not guarantee the right to purchase Borough owned land below fair market value, it guarantees the right to put an offer on property at fair market value
  Staff is recommending not to pursue a land lottery currently as we do not have a situation where demand exceeds supply of available Borough owned parcels for sale

## Slide 7: Housing Capital Fund
Created in FY2023
$7 million transfer from General Fund
Expenditures
Fawn Mountain ROW Parcel Acquisition: $151,274
Phase 1 ESA: $3,400
Mile 17 Subdivision Contract: $51,980
Remaining Fund Balance: $6,793,446
Future Expenditures?
Mile 17 Infrastructure
  Road Construction
  Electrical
Fawn Mountain Subdivision
  Entrance to Service Area
  Surveying
  Subdivision Design
Fawn Mountain Infrastructure
  Road Construction
  Electrical
Future Projects
  Revilla Road
  Cedarwood
  Unidentified Projects
January 19, 2024
Notes: Fawn Mountain ROW Parcel Acquisition was paid from the Land Trust Fund. Transfer out from the Housing Capital Fund to LT Fund.

## Slide 8: Summary
Priorities
AHFC – Continue to explore partnerships to utilize the $4.5 million in community for housing development
Mile 17 – Completion of subdivision and disposal of parcels
Fawn Mountain – Issue RFP for subdivision design
RuRAL CAP – Partnership to establish Mutual Self-Help Housing Program
Assembly Direction
“I move to direct staff to pursue Borough housing priorities as presented.”
“I move to direct staff to issue an RFP for a subdivision design of the Borough’s Fawn Mountain Parcel, recognizing Assembly input on conceptual design is still needed.”
“I move to direct staff to work with RuRAL CAP to explore a partnership to develop a Mutual Self-Help Housing program at a site that is feasible for home construction and best meets the needs of the community.”
January 19, 2024